UBOSS

Software Development & Implementation Plan

React Frontend, Node.js Backend and PostgreSQL

| Document Control | Value |
| --- | --- |
| Document ID | UBS-DEV-001 |
| Version | 1.0 |
| Status | Baseline for client review and implementation |
| Prepared for | UBOSS Sourcing |
| Technology context | React, Node.js and PostgreSQL |
| Date | 02 September 2026 |

Confidentiality: Internal and client-authorized use only.

# Contents

1. Executive Summary

2. Scope and Product Boundaries

3. Target Architecture

4. Frontend Design

5. Backend Design

6. Database Design

7. Functional Modules

8. API Specification

9. Payment and Integration Design

10. Recurring Order Engine

11. Security Architecture

12. Non-functional Requirements

13. Development Standards

14. Environments and DevOps

15. Testing Strategy

16. Delivery Phases

17. Team and Governance

18. Risks and Decisions

19. Definition of Done and Handover

# 1. Executive Summary

This plan defines the implementation baseline for UBOSS Sourcing: a dedicated client deployment containing a separate Admin Panel and Customer Website. React will be used for both web frontends, Node.js for backend services and PostgreSQL for transactional persistence. The architecture supports published product discovery, customer accounts, cart and checkout, payments, payment links, inventory, fulfilment and scheduled recurring purchases.

## 1.1 Recommended Technology Baseline

| Layer | Recommended Choice | Purpose |
| --- | --- | --- |
| Admin frontend | React + TypeScript | Protected business administration application. |
| Customer frontend | React + TypeScript; SSR-capable framework may be selected for SEO | Responsive e-commerce website. |
| Backend | Node.js + TypeScript with a structured framework such as NestJS or Express/Fastify architecture | REST APIs, workflows and integrations. |
| Database | PostgreSQL | Transactional and relational business data. |
| Cache / jobs | Redis-compatible cache and queue | Sessions/rate limits, background jobs and recurring schedules. |
| Object storage | S3-compatible storage | Product images, exports and generated documents. |
| Payments | Razorpay and Stripe connector abstraction | Hosted/tokenized payment processing. |
| Email | Provider abstraction | Invitations, alerts, payment links and order notices. |

# 2. Scope and Product Boundaries

## 2.1 Applications

Admin Panel: separate host/route, protected login and administrator-only modules.

Customer Website: public catalog and authenticated customer account/checkout experience.

Backend API: common business logic and controlled access for both applications.

Worker processes: asynchronous notifications, imports, payment reconciliation and recurring order execution.

## 2.2 Deployment Model

The baseline is a single-client deployment customized through configuration and code where required. There is no marketplace-level Super Admin for approving multiple independent businesses. Business-level administration remains in one Admin Panel.

## 2.3 Assumptions Requiring Client Confirmation

| Decision | Baseline Assumption |
| --- | --- |
| Guest browsing | Enabled; login required for checkout. |
| User creation | Admin invitation is primary; self-registration is optional. |
| Product visibility | All Active + Published products visible to all website visitors/users. |
| Currency/tax | One primary currency; tax rules configured per client. |
| Shipping | Configurable methods; carrier integration selected separately. |
| Approval workflow | Optional rules by order amount/user. |
| Mobile | Responsive web first; native apps excluded. |

# 3. Target Architecture

| Component | Responsibilities | Trust Boundary |
| --- | --- | --- |
| Admin React App | Catalog, customers, inventory, orders, connectors, schedules, reports and settings. | Admin authentication and RBAC. |
| Customer React App | Catalog, account, cart, checkout, payment, orders and schedules. | Public + customer authentication. |
| Node.js API | Validation, authorization, business rules, orchestration and REST endpoints. | Only service allowed direct database access. |
| Node.js Worker | Queues, scheduler, email, imports, retries and reconciliation. | Internal service identity. |
| PostgreSQL | Source of truth for business/transaction records. | Private network. |
| Redis/Queue | Caching, rate limiting, job scheduling and idempotency locks. | Private network. |
| Gateway/Email/Storage | External payment, communication and files. | Signed/authenticated outbound integrations. |

## 3.1 Request Flow

Browser sends HTTPS request to frontend/API edge.

Backend authenticates identity and evaluates role/ownership.

Request DTO/schema validation rejects malformed input.

Application service executes a transaction and records audit data when required.

Database commits; asynchronous side effects are queued through an outbox/job pattern.

Worker sends notifications or invokes external providers with retries and idempotency.

## 3.2 Repository Structure

A monorepo is recommended to share validated types and UI foundations while keeping deployments independent.

| Path | Contents |
| --- | --- |
| apps/admin-web | Admin React application. |
| apps/customer-web | Customer React application. |
| apps/api | Node.js REST API. |
| apps/worker | Background job and scheduler process. |
| packages/ui | Shared accessible UI primitives. |
| packages/contracts | API schemas/types generated from OpenAPI. |
| packages/config | Lint, TypeScript and environment configuration. |
| infra | Container, CI/CD and infrastructure definitions. |
| docs | Architecture decisions, API and runbooks. |

# 4. Frontend Design

## 4.1 Shared Standards

TypeScript strict mode; route-based code splitting and environment-safe configuration.

Accessible components, keyboard navigation, meaningful errors and responsive layouts.

Server-state library for API caching/invalidation; form library with schema validation.

Authentication tokens handled using secure HTTP-only cookies where architecture allows; no secrets in browser storage.

Consistent loading, empty, error and success states.

Centralized telemetry with sensitive-data redaction.

## 4.2 Admin Routes

| Route Group | Screens |
| --- | --- |
| Authentication | Login, MFA, forgot/reset password. |
| Dashboard | Sales, orders, inventory, payments and alerts. |
| Catalog | Category list/editor, product list/editor, media and bulk import. |
| Inventory | Stock summary, receipts, adjustments and history. |
| Customers | List, create/invite, detail, limits and status. |
| Orders | List, detail, fulfilment, cancellation, return and refund. |
| Schedules | Upcoming, active, paused and failed recurring schedules. |
| Payments | Transactions, links, refunds and reconciliation. |
| Integrations | Payment gateways, custom API mapping, webhooks and sync logs. |
| Reports | Sales, inventory, payments and exports. |
| Settings | Business, tax, shipping, notifications, roles and security. |

## 4.3 Customer Routes

| Route Group | Screens |
| --- | --- |
| Public | Home, category, search and product detail. |
| Account | Activation, login, password reset, profile and addresses. |
| Shopping | Cart, checkout and payment result. |
| Orders | Order list, detail, invoice, tracking and after-sale request. |
| Recurring | Create schedule, list, detail, pause/resume/edit/cancel. |
| Support | Contact/help and policy pages. |

# 5. Backend Design

## 5.1 Modules

| Module | Responsibility |
| --- | --- |
| Identity | Authentication, sessions, password reset, MFA and invitations. |
| Authorization | Roles, permissions and resource ownership. |
| Catalog | Categories, products, variants, media and publication. |
| Pricing | Price, tax, discount and order snapshot calculations. |
| Inventory | Stock ledger, availability, reservations and adjustments. |
| Customers | Profiles, addresses, status and purchasing limits. |
| Cart | Cart items, validation and totals. |
| Orders | Order lifecycle, items, approvals and state transitions. |
| Payments | Gateway abstraction, intents, webhooks, links and refunds. |
| Recurring | Schedules, occurrences, reminders and retry policy. |
| Fulfilment | Shipment, tracking, cancellation and returns. |
| Integrations | External product/inventory API mapping and synchronization. |
| Notifications | Templates, email/SMS events and delivery logs. |
| Reporting | Operational queries and export jobs. |
| Audit | Privileged and financial activity trail. |

## 5.2 Layering

Controller/API layer: transport, authentication context and request/response mapping.

Application services: use-case orchestration and transaction boundaries.

Domain layer: business invariants, value objects and state transitions.

Infrastructure layer: PostgreSQL repositories, gateway adapters, object storage, queues and email providers.

## 5.3 Error and Idempotency Strategy

Return stable error codes plus safe messages; do not expose stack traces.

Use idempotency keys for order submission, payment creation, refunds, imports and schedule occurrences.

Store provider request/response references with sensitive fields redacted.

Use optimistic locking or row locks for concurrent stock/order transitions.

# 6. Database Design

## 6.1 Core Tables

| Table / Group | Purpose |
| --- | --- |
| users | Admin/customer identities, status and verification metadata. |
| roles / permissions / user_roles | Role-based access mapping. |
| customer_profiles / addresses | Customer business/profile and address records. |
| categories | Hierarchy, content, slug, visibility and order. |
| products / product_variants / product_media | Catalog content, SKUs, prices and publication state. |
| inventory_locations / inventory_balances | Current balances by SKU/location. |
| inventory_movements / reservations | Immutable stock ledger and temporary/committed holds. |
| carts / cart_items | Active shopping state. |
| orders / order_items | Order header and immutable commercial snapshots. |
| order_status_history | Traceable order state transitions. |
| payment_transactions / payment_events | Gateway attempts and verified events. |
| payment_links | Hashed token, order, recipient, expiry and usage. |
| refunds | Refund request and provider state. |
| recurring_schedules / schedule_items | Customer recurrence configuration. |
| schedule_occurrences | One record per intended execution; uniqueness prevents duplicates. |
| shipments / returns | Fulfilment and after-sale records. |
| integration_connections / sync_runs / sync_errors | External-system configuration and operations. |
| notification_outbox / notification_deliveries | Reliable notification requests and results. |
| audit_logs | Actor, action, resource and redacted change data. |

## 6.2 Critical Constraints

Unique SKU and category/product slugs within the deployment.

Money stored in integer minor units or exact NUMERIC with a defined rounding policy; never floating point.

Foreign keys and restricted deletion for transactional history.

Unique gateway event identifier and idempotency key.

Unique (schedule_id, planned_run_at) or equivalent occurrence key.

Non-negative inventory balance enforced through transactional logic and checks.

Soft delete/archive for catalog and users referenced by transactions.

## 6.3 Indexing and Data Lifecycle

Index foreign keys and common filters including status, created_at, customer_id, SKU, slug, order number and schedule due time. Use pagination for all lists. Partition high-volume audit/payment-event tables only when justified by measured volume. Define backup retention, audit retention and customer-data deletion/anonymization requirements before production.

# 7. Functional Modules and Business Rules

| Module | Key Rules |
| --- | --- |
| Product Publication | Only valid Active + Published products are returned publicly. Draft or unpublished records remain admin-only. |
| Cart | Revalidate price, stock and limits on every material update and checkout. |
| Inventory | Reservations expire; confirmation commits once; cancellation reverses only eligible movements. |
| Order | State transitions are explicit and guarded; history is append-only. |
| Customer Limits | Apply product min/max, order min/max and optional user spending limits. |
| Approval | Rules may route order to approver before payment/confirmation. |
| Payment | Verified provider event and matching amount/currency determine success. |
| Recurring | Re-evaluate current price, stock, limits and consent at each occurrence. |
| Refund | Cannot exceed captured amount minus prior refunds. |

# 8. API Specification

Use versioned REST endpoints such as /api/v1. Publish an OpenAPI specification and generate typed clients. All list endpoints support pagination, filtering and stable sorting.

| Area | Representative Endpoints |
| --- | --- |
| Auth | POST /auth/login; POST /auth/logout; POST /auth/invitations/accept; POST /auth/password/reset |
| Catalog Admin | GET/POST /admin/categories; GET/POST /admin/products; PATCH /admin/products/{id}/publication |
| Catalog Public | GET /catalog/categories; GET /catalog/products; GET /catalog/products/{slug} |
| Inventory | GET /admin/inventory; POST /admin/inventory/receipts; POST /admin/inventory/adjustments |
| Customers | GET/POST /admin/customers; POST /admin/customers/{id}/invite; PATCH /admin/customers/{id}/status |
| Cart | GET /cart; POST /cart/items; PATCH /cart/items/{id}; DELETE /cart/items/{id} |
| Orders | POST /orders; GET /orders; GET /orders/{id}; POST /admin/orders/{id}/transition |
| Payments | POST /orders/{id}/payments; POST /payments/webhooks/{provider}; POST /admin/orders/{id}/payment-links |
| Recurring | POST /recurring-schedules; GET /recurring-schedules; PATCH /recurring-schedules/{id}; POST /recurring-schedules/{id}/pause |
| Reports | GET /admin/reports/sales; POST /admin/exports |

## 8.1 API Controls

Schema validation on request and response boundaries.

Authorization at endpoint and resource level.

CSRF protection when cookies are used; strict CORS allowlist.

Rate limits by IP, account and sensitive operation.

Correlation ID, structured logs and consistent error envelope.

Maximum payload and image/file restrictions; malware scanning where applicable.

# 9. Payment and Integration Design

## 9.1 Gateway Abstraction

Define a PaymentProvider interface covering connection test, create payment, verify webhook, query status, create/refund payment and mandate/token references. Razorpay and Stripe adapters map provider-specific states to internal states without leaking provider logic into order services.

## 9.2 Webhook Processing

Receive raw request over HTTPS.

Verify signature using the provider secret before parsing as trusted data.

Persist unique event identifier and receipt time.

Acknowledge duplicates safely.

Validate order/payment reference, amount and currency.

Apply a transactional state update and emit follow-up jobs.

Return provider-required response quickly; heavy work runs asynchronously.

## 9.3 Custom Product API Connector

Configuration: base URL, auth type, encrypted credential reference, field mapping, direction and schedule.

Import pipeline: fetch, validate, normalize, preview/dry-run where appropriate, upsert and record per-row errors.

Conflict policy: explicitly select external-wins, UBOSS-wins or field-level ownership.

Resilience: timeouts, bounded exponential retries, circuit breaker and alerts.

Observability: run status, counts, duration, last success and traceable errors.

# 10. Recurring Order Engine

| Step | Technical Behavior |
| --- | --- |
| Schedule calculation | Store timezone and next_run_at; calculate future runs using an approved recurrence rule. |
| Job claiming | Worker claims due schedules using row locking/lease. |
| Occurrence creation | Insert unique occurrence record before side effects. |
| Validation | Check active schedule/customer/product, current price, limits, stock and consent. |
| Order creation | Create one pending order with immutable item/price snapshot. |
| Payment path | Use tokenized auto-pay or generate a single-use payment link. |
| Result handling | Confirm on verified payment; otherwise record failure and next retry/action. |
| Next run | Advance only according to policy; never infer success from UI redirect. |

## 10.1 Retry Baseline

Use configurable retry policies instead of hard-coded assumptions. A safe initial proposal is limited retries with increasing delays, customer/finance notification and automatic pause after the maximum failure count. Final timing must be approved with the selected payment provider and client operations team.

# 11. Security Architecture

| Control Area | Implementation Requirements |
| --- | --- |
| Authentication | Strong password hashing (Argon2id/bcrypt), secure sessions, MFA for admins and token revocation. |
| Authorization | Deny-by-default RBAC plus resource ownership checks. |
| Secrets | Secret manager/environment injection; encryption; rotation; no secrets in source or frontend bundles. |
| Application | Input validation, output encoding, CSP, CSRF/CORS controls, dependency scanning and secure headers. |
| Payments | Hosted/tokenized entry, signed webhooks, no raw card/CVV storage and provider-compliant logs. |
| Data | TLS, encrypted backups, restricted database accounts and field-level protection where needed. |
| Files | Type/size checks, randomized keys, signed access and image processing. |
| Audit | Immutable/append-oriented privileged and financial events with redaction. |
| Operations | Patch management, vulnerability review, incident runbooks and access review. |

## 11.1 Threat Cases to Test

Customer calling admin APIs; IDOR against another customer/order; privilege escalation.

Price or amount manipulation between cart and payment.

Forged/replayed payment webhooks and reused payment links.

Duplicate schedule runs and concurrent stock oversell.

Malicious product HTML/image upload and API-import payloads.

Credential stuffing, invitation-token guessing and reset-token reuse.

# 12. Non-functional Requirements

| Area | Initial Baseline / Method |
| --- | --- |
| Availability | Define production target with client; health checks and redundant managed services recommended. |
| Performance | Measure p95 API latency and Core Web Vitals; set numeric targets during performance planning. |
| Scalability | Stateless API/worker horizontal scaling; database connection pooling. |
| Reliability | Transactional updates, idempotency, retries, dead-letter handling and reconciliation. |
| Recovery | Automated backups and point-in-time recovery where supported; approve RPO/RTO and test quarterly. |
| Accessibility | Target WCAG 2.2 AA for critical customer and admin journeys. |
| Observability | Metrics, structured logs, traces, dashboards and actionable alerts. |
| Compatibility | Current supported desktop/mobile browsers agreed before UAT. |

## 12.1 Suggested Starting Targets (Subject to Approval)

| Metric | Suggested Starting Point |
| --- | --- |
| Public/catalog API p95 | <= 500 ms excluding external-provider latency under agreed load. |
| Checkout/order API p95 | <= 800 ms excluding payment redirect/provider processing. |
| Error rate | < 1% server errors during normal operation. |
| Backup RPO | <= 24 hours minimum; tighter point-in-time target recommended. |
| Recovery RTO | <= 4 hours initial business target. |
| Critical incident acknowledgement | Within 15 minutes during supported production hours. |

# 13. Development Standards

TypeScript strict mode, linting, formatting and pre-commit validation.

Small reviewed pull requests; protected main branch and mandatory passing checks.

Database migrations are versioned, reversible where practical and tested against representative data.

No production secrets or personal data in code, fixtures or developer logs.

Unit tests for business rules; integration tests for database and providers; end-to-end tests for critical journeys.

Architecture Decision Records for material choices such as framework, auth, payment, queue and deployment.

Feature flags for incomplete or operationally risky capabilities.

# 14. Environments and DevOps

| Environment | Purpose | Promotion Rule |
| --- | --- | --- |
| Development | Local/shared integration and feature development. | Automated checks before merge. |
| Staging | Integrated production-like validation and provider sandbox tests. | Successful deployment and regression tests. |
| UAT | Client acceptance using controlled test data. | Signed UAT acceptance and resolved blockers. |
| Production | Live users, payments and business data. | Approved release/change ticket and rollback readiness. |

## 14.1 CI/CD Pipeline

Install from locked dependencies.

Run lint, type checks, unit tests, secret/dependency checks and build.

Run integration tests with isolated PostgreSQL/Redis services.

Build immutable container artifacts and generate software bill of materials where supported.

Deploy the same artifact to target environment using environment-specific secrets.

Run migrations with backup/rollback controls.

Execute smoke checks and monitor release health.

Promote after approval; rollback application or disable feature when thresholds fail.

# 15. Testing Strategy

| Test Level | Coverage |
| --- | --- |
| Unit | Pricing, limits, stock calculations, state transitions, recurrence and mapping. |
| Integration | PostgreSQL repositories, transactions, queues, payment adapters and webhooks. |
| API contract | OpenAPI schema and frontend/provider contract compatibility. |
| End-to-end | Admin publishes product; customer invited; checkout/payment; fulfilment; recurring order. |
| Security | Authorization matrix, OWASP cases, rate limits, token replay and webhook validation. |
| Performance | Catalog browsing, checkout contention, webhook bursts, scheduler and report queries. |
| Recovery | Backup restore, failed deployment rollback, queue replay and provider outage. |
| UAT | Business-approved scripts on supported browsers/devices. |

## 15.1 Critical End-to-End Scenarios

Admin creates category/product and publishes; website displays it.

Admin changes price; open cart is repriced and customer is informed before payment.

Two customers attempt final stock; only valid quantity confirms.

Customer pays successfully; duplicate webhook does not duplicate order/stock movement.

Payment fails or times out; retry is safe and state remains consistent.

Finance pays through expiring email link; second use fails safely.

Seven-day schedule creates exactly one occurrence and order.

Recurring product becomes unavailable; no incorrect charge/order occurs.

Admin cancels and refunds; inventory and payment totals reconcile.

Unauthorized customer/admin requests return 401/403 without data leakage.

# 16. Delivery Phases

| Phase | Deliverables | Exit Criteria |
| --- | --- | --- |
| 0. Discovery & UX | Confirmed requirements, roles, workflows, wireframes, data model and provider choices. | Scope/sign-off and prioritized backlog. |
| 1. Foundation | Repositories, CI/CD, environments, auth, RBAC, design system and database migrations. | Secure login and deployment smoke test. |
| 2. Catalog & Admin | Categories, products, media, inventory and publication. | Published products reach website. |
| 3. Customer Commerce | Customer activation, catalog, cart, checkout, orders and invoices. | End-to-end non-payment order passes. |
| 4. Payments | Razorpay/Stripe adapter, webhooks, payment links, refunds and reconciliation. | Sandbox certification scenarios pass. |
| 5. Recurring & Integrations | Schedules, worker, retries, notifications and custom API sync. | Duplicate/failure tests pass. |
| 6. Hardening & UAT | Security, performance, accessibility, recovery, training and fixes. | UAT sign-off; go-live checklist approved. |
| 7. Launch & Support | Production deployment, monitoring, hypercare and handover. | Stable operations and ownership transfer. |

## 16.1 Planning Note

Detailed calendar, budget and staffing estimates must be produced after discovery confirms wireframes, gateway account requirements, shipping/tax rules, external API quality, expected catalog/order volume and support expectations. These materially affect effort.

# 17. Team and Governance

| Role | Primary Accountability |
| --- | --- |
| Product Owner / Client Lead | Requirements, priorities, business decisions and acceptance. |
| Solution Architect / Tech Lead | Architecture, standards, integration and technical risk. |
| React Engineers | Admin and customer applications, accessibility and frontend tests. |
| Node.js Engineers | APIs, workflows, workers, payments and integrations. |
| QA Engineer | Test strategy, automation, regression and UAT support. |
| DevOps / Cloud Engineer | Environments, pipeline, monitoring, backups and release. |
| UI/UX Designer | Flows, responsive designs and usability. |
| Security Reviewer | Threat modeling, review and remediation verification. |

## 17.1 Delivery Governance

Prioritized backlog with written acceptance criteria.

Weekly product review and risk/decision log.

Architecture review for cross-cutting changes.

Release checklist and named approver for production.

Incident ownership and post-incident corrective actions.

# 18. Risks and Decisions

| Risk / Open Decision | Mitigation / Required Decision |
| --- | --- |
| Ambiguous customer approval process | Confirm roles, thresholds and whether payment occurs before or after approval. |
| External API quality/limits | Obtain documentation and sandbox; define ownership and reconciliation. |
| Recurring-payment regulations/provider capability | Use provider mandates/tokenization and confirm supported customer/payment types. |
| Price change during schedule/cart | Approve reprice, notification and consent thresholds. |
| Inventory oversell | Transactional reservations, locking and load tests. |
| Tax/shipping complexity | Select rules/providers during discovery; validate sample invoices. |
| Large media/catalog volume | Object storage, CDN, background processing and pagination. |
| Undefined SLA/RPO/RTO | Client approval before production readiness sign-off. |

# 19. Definition of Done and Handover

## 19.1 Feature Definition of Done

Acceptance criteria passed; peer review completed.

Unit/integration/E2E tests added and passing.

Authorization, validation, error, audit and telemetry behavior implemented.

Database migration and rollback/forward-fix plan tested.

Responsive/accessibility checks completed for applicable UI.

API and operational documentation updated.

No unresolved critical/high security defects.

Product Owner accepts behavior in target environment.

## 19.2 Production Handover Package

Source repository and build/deployment instructions.

Environment and configuration inventory without exposing secret values.

Database schema/migration history and backup/restore runbook.

OpenAPI specification and integration mapping documents.

Admin/user operating guides and training evidence.

Monitoring dashboards, alert routes and incident runbooks.

Gateway webhook, refund and reconciliation procedures.

Known limitations, support SLA, ownership matrix and roadmap backlog.

## 19.3 Go-live Gate

Production launch requires completed UAT, live gateway verification, access review, monitoring/alerts, successful backup restoration evidence, approved privacy/security controls, trained operators, rollback plan and named business/technical go-live approvers.